## Slide 1
AriamindX
Hosting, Storage & Scaling Architecture
Scaling plan for 10K → 10M users • Next.js 15 + PostgreSQL + external AI APIs
Next.js 15
PostgreSQL
Object Storage
CDN
No GPU needed
Prepared for self-managed deployment planning • 2026

## Slide 2
START HERE — THE RECOMMENDATION
Best Setup (Recommended)
Front end on managed platform + Pooled Postgres + Object storage + CDN
Vercel / Cloud Run • Neon (pooled) • Cloudflare R2 • Upstash Redis • Cloudflare CDN
App / Web tier
• Vercel (now) → Cloud Run
• or a Hetzner dedicated box
• Auto-TLS, scales horizontally
Database
• Neon / Supabase Postgres
• Pooled connection string
• Chat + credentials + credits
Media files
• Cloudflare R2 (zero egress)
• Generated images & videos
• Served via CDN, not API
Cache / Queue
• Upstash Redis
• Rate-limit paid AI calls
• Background media jobs
Why this wins: cheapest path that survives every growth stage. Compute scales horizontally, the DB is managed + pooled, and big files never touch your own bandwidth. Same stack works at 10K and at 10M — you only change tiers, not architecture.

## Slide 3
WHERE YOU ARE TODAY
Current Architecture
LAYER
WHAT YOU USE
SCALING IMPLICATION
STATUS
Framework
Next.js 15 (App Router) + React 19
Scales well, serverless-friendly
OK
Database
Raw PostgreSQL via pg.Pool (services/db.ts)
Pool-per-instance + DDL on first query
WATCH
Auth
DB session table + Google OAuth (services/auth.ts)
Stateful in Postgres — fine
OK
File storage
Local disk — data/ (generatedImageFiles.ts)
Breaks on multi-instance / redeploy
FIX
AI / media
OpenAI, Anthropic, Gemini, DeepSeek, Runware
External APIs — cost & latency live here
OK
Payments/email
Razorpay + nodemailer
Fine
OK

## Slide 4
MUST FIX BEFORE SCALING
Three Blockers in Your Code
1
Local filesystem storage
generatedImageFiles.ts writes images to process.cwd()/data/. On serverless or multi-instance hosts this is ephemeral and not shared — files vanish on redeploy and are invisible to other instances.
Fix: Move to Cloudflare R2 / S3 / GCS.
2
pg.Pool per instance
Each instance opens its own pool (db.ts). 100 instances × pool size = thousands of DB connections → Postgres falls over.
Fix: Connect through a pooler (Neon / PgBouncer / Supabase).
3
DDL on every cold start
ensureDatabaseSchema() runs CREATE TABLE on first query. Fine at 10K; a race + latency hit at scale.
Fix: Run migrations once at deploy time.

## Slide 5
PICK YOUR COMPUTE
Hosting Options Compared
Vercel / Netlify
Managed serverless
• Zero-config, auto-scale
• Best for 10K–500K
• Watch function timeouts
• $$ at high volume
Cloud Run / Fargate
Managed containers
• Autoscale + long requests
• Sweet spot 100K–10M
• No cold-start tax
• Best for media jobs
VPS / Dedicated
Self-managed
• Cheapest (Hetzner ~€50)
• Full control
• You add LB + replicas
• Manual scaling
Home machine
Own hardware
• Dev / ≤ ~1–2K users only
• CGNAT, dynamic IP
• No redundancy / SLA
• DDoS exposure
Recommended path: Start on Vercel → migrate the API + worker tier to Cloud Run (or a Hetzner dedicated box) around 100K–500K users.

## Slide 6
RIGHT DATA, RIGHT STORE
Storage Strategy
PostgreSQL — structured data
✓ Chat threads & messages
✓ User credentials & password hashes
✓ Sessions, credits, payments ledger
Why: transactions, indexes, foreign keys,
UNIQUE(email), row locking, instant lookups.
Managed: Neon / Supabase / Cloud SQL
Always via a connection pooler.
Object storage — big files
✓ Generated images
✓ Generated videos
✓ Uploaded assets / sidebar media
Why: cheap per-GB, infinite scale, served
by CDN — never proxied through your API.
Best: Cloudflare R2 (zero egress fees)
Alternatives: AWS S3 / Google GCS
Golden rule: queried / transactional data → Postgres. Large blobs → object storage. Never the other way around.

## Slide 7
COMMON QUESTION
Do You Need a GPU? — No
All AI runs on external APIs. Your server only runs Next.js + PostgreSQL — CPU / RAM / disk / network bound, not GPU bound.
WORKLOAD
WHERE IT RUNS
GPU?
Chat / image / video generation
External APIs (pay per token/image)
No
Next.js app + PostgreSQL
Your machine
No
Self-hosting your own LLM (e.g. Llama)
Would need 2× A100/H100 — separate project
Yes
Spend the GPU budget on RAM, NVMe SSD and bandwidth instead.

## Slide 8
IF YOU MANAGE YOUR OWN SYSTEM
Hardware Requirements by Scale
Dev / ≤1K users
• CPU: 4 cores
• RAM: 8–16 GB
• Disk: 256 GB SSD
• Net: home broadband
• DB: same box
~10K users
• CPU: 4–8 cores
• RAM: 16–32 GB
• Disk: 500 GB NVMe
• Net: 1 Gbps + static IP
• DB: same box OK
~100K users
• App: 8c / 32 GB
• DB: 8–16c / 64 GB
• NVMe high IOPS
• + Redis + LB
• App & DB split
1M–10M users
• 4–8 app boxes
• DB: 32–64c / 128–256 GB
• Primary + replicas
• Redis cluster + workers
• 10 Gbps + DDoS
Practical middle ground: rent a dedicated bare-metal server (Hetzner ~€40–60/mo: Ryzen, 64 GB RAM, 2×NVMe, 1 Gbps unmetered). Same “my own system” control, real bandwidth + static IP, no home-hosting blockers. One such box handles tens of thousands of users.

## Slide 9
THE REAL CONSTRAINT
Bandwidth & Network
The math
• Chat JSON: ~50 KB / response
• 10K concurrent ≈ hundreds of Mbps bursts → needs 1 Gbps
• Serving a 5 MB image to 1,000 users = 5 GB of egress
• Media from your own box = 50–200× the traffic
Fix: put media on R2 + CDN and let them eat the egress.
Network checklist
✓ Static public IP (not CGNAT)
✓ Ports 80 / 443 open & ISP-allowed
✓ High / symmetric upload (business fiber)
✓ UPS for power; ideally 2nd ISP for failover
✓ Cloudflare in front: TLS, cache, DDoS shield
Residential upload (10–40 Mbps) + CGNAT + no redundancy = why home hosting cannot reach real scale.

## Slide 10
THE GROWTH PATH
Step-by-Step Scaling Roadmap
10K
users
Launch simple
Vercel (or 1 Hetzner box) + managed Neon Postgres (pooled) + R2 for media + Cloudflare CDN. App + DB can share resources.
▼
100K
users
Split & cache
Separate app and DB. Add Redis (cache + rate-limit). Move media generation to an async job queue. CDN on all static + media.
▼
1M
users
Replicate & isolate
Postgres primary + read replicas (chat reads → replicas). Split web tier from media-worker tier. Autoscale containers on Cloud Run / Fargate.
▼
10M
users
Fleet & harden
Multi-instance app fleet behind LB, Redis cluster, dedicated workers, 10 Gbps, Cloudflare WAF + DDoS. Effectively a small datacenter — rent, don't build.

## Slide 11
DO THESE IN ORDER
Migration Checklist
1
Move generated image/video storage from local fs → Cloudflare R2 / S3
Unblocks horizontal scaling
2
Move Postgres to Neon / Supabase, connect via pooled URL
Fixes connection exhaustion
3
Replace DDL-on-startup with a migrations step at deploy
Removes cold-start race
4
Make image/video generation async via a queue (Redis)
Long jobs stop blocking requests
5
Add Cloudflare CDN + rate-limiting on paid AI endpoints
Protects cost & latency
6
At ~500K: split web vs media-worker tiers, add read replicas
Independent scaling

## Slide 12
WHAT IT ACTUALLY COSTS — 2026 PRICING
Price of the Recommended Stack
SERVICE / ROLE
PLAN
PRICE (June 2026)
Vercel
App / web — serverless
Pro
$20
/seat/mo · incl. $20 credit, 1 TB transfer, 10M edge req
Google Cloud Run
Containers / API tier
Pay-go
$0.40
/M req + $24/M vCPU-s + $2.5/M GiB-s · 2M req/mo free
Hetzner AX42
Dedicated bare-metal box
Monthly
€39
/mo · Ryzen 8700G, 64 GB DDR5, NVMe (+€39 setup)
Neon
Managed Postgres (pooled)
Launch→Scale
from $5
/mo · $0.106→$0.222 / CU-hr + $0.35 / GB-mo
Supabase
Managed Postgres (alt)
Pro
$25
/mo · 8 GB DB, 100 GB storage, 50K MAU incl.
Cloudflare R2
Media / object storage
Standard
$0.015
/GB-mo · $0 egress · $4.50/M Class A, $0.36/M Class B
AWS S3
Object storage (alt)
Standard
$0.023
/GB-mo + $0.09/GB egress (first 100 GB/mo free)
Upstash Redis
Cache / rate-limit / queue
Pay-go
$0.20
/100K commands · 256 MB + 500K cmd/mo free
Cloudflare CDN
Edge cache + WAF / DDoS
Free / Pro
$0 / $20
/mo · unlimited cached bandwidth on free tier
OpenAI / Anthropic /
Gemini — AI inference
Per-use
pass-through
· pay per token / image; the real variable cost
Bottom line: a 10K-user launch runs on managed services for roughly $45–$70/mo (or a €39 Hetzner box). AI API usage — not hosting — dominates the bill as you grow.

## Slide 13
BALLPARK MONTHLY BILL — HOSTING ONLY
What You'll Pay at Each Stage
10K users
Launch
$45 – $70 / mo
• Vercel Pro $20
• Neon Launch ~$20
• R2 media $1–3
• Upstash + CDN free
• — or — 1 Hetzner box €39
100K users
Split & cache
$200 – $500 / mo
• Cloud Run / box $80+
• Neon Scale ~$150
• R2 (100s GB) $5–15
• Upstash paid $20+
• Cloudflare Pro $20
1M users
Replicate
$1.5K – $4K / mo
• App fleet (Cloud Run)
• Neon Scale + replicas
• R2 (multi-TB) $30–100
• Redis cluster
• WAF + monitoring
10M users
Fleet & harden
$10K – $30K+ / mo
• Multi-box app fleet
• Large managed PG HA
• R2 (10s of TB)
• Dedicated workers
• Enterprise WAF / SLA
Order-of-magnitude estimates for infrastructure only. Excludes AI API spend, which scales with usage and typically exceeds hosting at every stage. Cloud prices change — verify before budgeting.

## Slide 14
ONE PAGE TO REMEMBER
Summary
Best stack
Vercel/Cloud Run + Neon (pooled) + Cloudflare R2 + Upstash Redis + Cloudflare CDN. Same architecture from 10K to 10M.
No GPU
All AI is external APIs. Invest in RAM, NVMe and bandwidth, not GPUs.
Storage rule
Chat + credentials → PostgreSQL. Images + videos → object storage. Never swap them.
Own system
Home = dev / small only. For self-managed scale, rent a Hetzner-class dedicated box, not a home PC.
First move
Refactor local-disk media storage to pluggable R2/S3 — the single change that makes the app multi-instance ready.
AriamindX • Hosting & Scaling Architecture